# CHAPTER 1

Introduction to Systems Analysis and Design.

- Compare and contrast phases, steps, techniques and deliverables.

The Systems Development Life Cycle “SDLC” has a set of four fundamental phases: planning, analysis, design, and implementation. Different projects may emphasize different parts of the SDLC or approach the SDLC phases in different ways, but all projects have elements of these four phases.

Each phase is itself composed of a series of steps, which rely upon techniques that produce deliverables (specific documents and files that provide understanding about the project).

Example: When you apply for admission to a university, there are several phases that all students go through: information gathering, applying, and accepting. Each of these phases has steps—information gathering includes steps like searching for schools, requesting information, and reading brochures. Students then use techniques (e.g., Internet searching) that can be applied to steps (e.g., requesting information) to create deliverables (e.g., evaluations of different aspects of universities).

- Describe the major phases in the systems development life cycle (SDLC).

There are four major phases in SDLC.

- Planning: The Planning phase is the fundamental process of understanding why an information system should be built and determining how the project team will go about building it.

- Analysis: The Analysis phase answers the questions of who will use the system, what the system will do, and where and when it will be used. During this phase, the project team investigates any current system(s), identifies improvement opportunities, and develops a concept for the new system.

- Design:  The design phase decides how the system will operate, in terms of the hardware, software, and network infrastructure; the user interface, forms and reports; and the specific programs, databases, and files that will be needed.

- Implementation: The final phase in the SDLC is the implementation phase, during which the system is actually built (or purchased, in the case of a packaged software design). This is the phase that usually gets the most attention, because for most systems it is longest and most expensive single part of the development process.

- Describe the principal steps in the planning phase. What are the major deliverables

The planning phase is the fundamental process of understanding why an information system should be built and determining how the project team will go about building it. It has two steps:

- Project Initiation: This step involves the identification of the system’s business value. A system request presents a brief summary of a business need, and it explains how a system that supports the need will create business value. The IS department works together with the person or department that generated the request (called the project sponsor) to conduct a feasibility analysis. The feasibility analysis examines key aspects of the proposed project like the technical feasibility, economic feasibility and organizational feasibility

- Project Management: Once the project is approved, it enters—project management. During project management, the project manager creates a work plan, staffs the project, and puts techniques in place to help the project team control and direct the project through the entire SDLC. The deliverable for project management is a project plan that describes how the project team will go about developing the system.

- Describe the principal steps in the analysis phase. What are the major deliverables?

The analysis phase answers the questions of who will use the system, what the system will do, and where and when it will be used. During this phase, the project team investigates any current system(s), identifies improvement opportunities, and develops a concept for the new system. This phase has three steps:

- Analysis Strategy:  Developed to guide the project team’s efforts. Such a strategy usually includes an analysis of the current system (as-is system) and its problems, and then ways to design a new system (to-be system).

- Requirements Gathering:  The analysis of this information—in conjunction with input from project sponsor and many other people—leads to the development of a concept for a new system. The system concept is then used as a basis to develop a set of business analysis models that describes how the business will operate if the new system were developed.

- System Proposal:  The analyses, system concept, and models are combined into a document called the system proposal, which is presented to the project sponsor and other key decision makers.

The system proposal is the initial deliverable that describes what business requirements the new system should meet. This is really the first step in the design of the new system.

5.	Describe the principal steps in the design phase. What are the major deliverables?

The design phase decides how the system will operate, in terms of the hardware, software and network infrastructure; the user interface, forms and reports; and the specific programs, databases, and files that will be needed. The design phase has four steps:

- Developing design strategy:  This clarifies whether the system will be developed by the company’s own programmers, whether it will be outsourced to another firm (usually a consulting firm), or whether the company will buy an existing software package.

- Basic architecture design:  This describes the hardware, software, and network infrastructure that will be used. In most cases, the system will add or change the infrastructure that already exists in the organization.

- Database and file specifications:  These define exactly what data will be stored and where they will be stored.

- Program Design:  The analyst team develops the program design, which defines the programs that need to be written and exactly what each program will do.

This collection of deliverables (architecture design, interface design, database and file specifications, and program design) is the system specification that is handed to the programming team for implementation. At the end of the design phase, the feasibility analysis and project plan are reexamined and revised, and another decision is made by the project sponsor and approval committee about whether to terminate the project or continue.

6.	Describe the principal steps in the implementation phase. What are the major deliverables?

The final phase in the SDLC is the implementation phase, during which the system is actually built (or purchased, in the case of a packaged software design). This phase has three steps:

- System construction:  The system is built and tested to ensure it performs as designed. Since the cost of bugs can be immense, testing is one of the most critical steps in implementation.

- Installation:  This is the process by which the old system is turned off and the new one is turned on. It may include a direct cutover approach, a parallel conversion approach, or a phased conversion strategy.

- Support plan:  This plan usually includes a formal or informal post-implementation review, as well as a systematic way for identifying major and minor changes needed for the system.

7.	What are the roles of a project sponsor and the approval committee?

Project sponsor: Project Sponsor could be represented either by an individual or a department or a team. The project sponsor is from where the request is generated.  They are basically involved through out the various phases of the SDLC.

  - The IS department works hand in hand with the project sponsor to conduct a feasibility analysis, be it a technical, organizational or an economical feasibility.

  - During the Analysis phase the project team investigates any current system, identifies improvement opportunities and develops a concept for the new system in conjunction with the input from the project sponsor.

  - At the end of the design phase the feasibility analysis and the project plan are reexamined and revised and the decision whether the project is to continue or terminated is made by the project sponsor along with the approval committee.

  - The key deliverables for each phase are typically very long and are presented to the project sponsor for approval as the project moves from phase to phase.

  - The project sponsor approves the key deliverables for each phase only after which the project moves from phase to phase.

  - The project sponsor along with the users provides valuable comments which are used to re-analyze, re-design and re-implement a second prototype which provides few more features.

Approval Committee: Sometimes referred to as the steering committee is the final decision maker regarding the fate of the project after carefully reviewing the system request, feasibility analysis, system proposal etc.

- In planning phase after feasibility analysis the approval committee decides whether the project should be undertaken.

- After Analysis the system proposal is forwarded to the approval committee to decide whether the project should continue to move forward

- During the Design phase the feasibility analysis and project plan are reexamined and the approval committee will decide whether to terminate or continue with the project

8.	What does gradual refinement mean in context of SDLC?

Generally, the clarity of understanding and the depth of detail of the new system are gradually refined during the phases of the SDLC. Initially, the requirements are only vaguely understood. This understanding is improved during the Analysis phase. Further detail is developed during Design, and then is fully expressed during Implementation.

9.	Compare and contrast process-centered methodologies with data-centered methodologies.

Process-centered methodologies:  Process-centered methodologies emphasize process models as the core of the system concept.

Example: Process-centered methodologies would focus first on defining the processes (e.g., assemble sandwich ingredients).

Data-centered methodologies:   Data-centered methodologies emphasize data models as the core of the system concept.

Example: Data centered methodologies would focus first on defining the contents of the storage areas (e.g., refrigerator) and how the contents were organized.

- Compare and contrast structured-design based methodologies in general to RAD-based methodologies in general.

Structured design methodologies are usually fairly formal, step-by-step approaches to systems development. The project moves through the phases in a systematic way. The emphasis in most of these methodologies is development of paper-based specifications for the new system prior to implementation. RAD methodologies, on the other hand, tend to emphasize quick creation of a limited-capability version of the system or a model of the system. These methodologies focus on refining this preliminary system or model rather than trying to fully describe it on paper prior to implementation.

- Compare and contrast extreme programming and throwaway prototyping.

Extreme programming (XP):  Extreme Programming is founded on four core values which provide a foundation on which XP developers use to create any system. The four core values are Communication, Simplicity, Feedback and Courage.

Throwaway Prototyping:  Throwaway prototyping-based methodologies balance the benefits of well thought out analysis and design phases with the advantages of using prototypes to refine key issues before a system is built. Each of these issues is examined by analyzing, designing, and building a design prototype.

- Describe the major elements and issues with waterfall development.

Waterfall Development follows the phases of the life cycle in sequence (Planning, Analysis, Design, and Implementation). Each phase is thoroughly documented and approval is required before proceeding to the subsequent phase. It is difficult, though not impossible, to go backwards in the SDLC under Waterfall Development.

Waterfall Development requires that the system requirements be precisely specified prior to implementation and also often "freezes" those requirements during development. The high degree of effort devoted to specifying user requirements is a strength of Waterfall Development but specifying those requirements on paper is laborious and may lead to errors and omissions. "Freezing" the requirements during development helps assure that the system is developed according to specifications, but in a dynamic business environment, the system that is ultimately developed may bear little resemblance to what is actually needed at the time the project is completed. Therefore, extensive maintenance may be needed after implementation to revise the system to meet current conditions.

The two key advantages of the structured design waterfall approach are that:

- It identifies system requirements long before programming begins

- It minimizes changes to the requirements as the project proceeds.

The two key disadvantages are that:

- The design must be completely specified before programming begins.

- A long time elapses between the completion of the system proposal in the analysis phase and the delivery of the system.

- Describe the major elements and issues with parallel development

The parallel development methodology attempts to address the problem of long delays between the analysis phase and the delivery of the system. Instead of doing design and implementation in sequence, it performs a general design for the whole system and then divides the project into a series of distinct subprojects that can be designed and implemented in parallel. Once all subprojects are complete, there is a final integration of the separate pieces, and the system is delivered

The major issues in this approach are that it still suffers from problems caused by paper documents. It also adds a new problem such as sometimes the subprojects are not completely independent; design decisions made in one subproject may affect another, and the end of the project may require significant integration efforts.

- Describe the major elements and issues with phased development.

Phased Development is a RAD methodology that does not attempt to develop the complete system initially. Instead, the system is generally specified. User requirements are organized into a series of versions. The first version includes the essential system components and is delivered to the users quickly. Subsequent versions add features and refinements to the system based on the initial specification plus the users' feedback and reaction to using the system.

The critical issue with Phased Development is to accurately specify the initial requirements so that the first version provided to the users is useful, although incomplete. If this is done well, Phased Development will provide value to the organization by getting the users a system to use quickly. New requirements may be identified through user feedback as well, which improves the "fit" of the system to the business needs.

- Describe the major elements and issues with prototyping.

A prototyping-based methodology performs the analysis, design, and implementation phases concurrently, and all three phases are performed repeatedly in a cycle until the system is completed.  Prototype is usually the first part of the system that the user will use and the key advantage of a prototyping-based methodology is that it very quickly provides a system for the users to interact with, even if it is not ready for widespread organizational use at first.

The major problem with prototyping is that its fast-paced system releases challenge attempts to conduct careful, methodical analysis. Often the prototype undergoes such significant changes that many initial design decisions become poor ones. This can cause problems in the development of complex systems because fundamental issues and problems are not recognized until well into the development process.

Example: Imagine building a car and discovering late in the prototyping process that you have to take the whole engine out to change the oil (because no one thought about the need to change the oil until after it had been driven 10,000 miles).

- Describe the major elements and issues with throwaway-prototyping.

In throw-away prototyping, there is a more careful and rigorous analysis performed as compared to Prototyping (more similar to the traditional SDLC). However, in the Design phase, models of various elements of the system are developed to help explore design alternatives and refine system requirements. These prototypes help users clarify their needs, options, and priorities. Once user requirements are established through reaction to the design prototype, it is discarded; however, the requirements it embodied are incorporated into the new system.

Throw-away prototyping is very useful in situations where users are uncertain about key elements of the system. Throw-away prototypes can help focus users on design issues and improve understanding of business needs. The approach helps create a system that suits the users needs even though those needs may have been poorly understood initially.

- Describe the major elements and issues with XP.

Extreme programming (XP) is founded on four core values: communication, simplicity, feedback, and courage. These four values provide a foundation that XP developers use to create any system. First, the developers must provide rapid feedback to the end users on a continuous basis. Second, XP requires developers to follow the KISS principle.8 Third, developers must make incremental changes to grow the system, and they must not only accept change, they must embrace change. Fourth, developers must have a quality-first mentality. XP also supports team members in developing their own skills. Three of the key principles that XP uses to create successful systems are continuous testing, simple coding performed by pairs of developers, and close interactions with end users to build systems very quickly.

For small projects with highly motivated, cohesive, stable, and experienced teams, XP should work just fine. However, if the project is not small or the teams aren’t jelled, then the success of an XP development effort is doubtful. This tends to throw the whole idea of bringing outside contractors into an existing team environment using XP into doubt.

- Describe the major elements and issues with SCRUM.

Scrum development focuses on a few key practices. First, teams are self-organized and selfdirected. Unlike other approaches, Scrum teams do not have a designated team leader. Instead, teams organize themselves in a symbiotic manner and set their own goals for each sprint (iteration). Second, once a sprint has begun, Scrum teams do not consider any additional requirements. Any new requirements that are uncovered are placed on a backlog of requirements that still need to be addressed. Third, at the beginning of every workday, a Scrum meeting takes place. Fourth, at the end of each sprint, the team demonstrates the software to the client. Based on the results of the sprint, a new plan is begun for the next sprint.

One of the major criticisms of Scrum, like all agile methodologies, is that it is questionable whether Scrum can scale up to develop very large, mission-critical systems. A typical Scrum team size is no more than seven members.

- What are the key factors in selecting a methodology?

There are several factors that influence the choice of a methodology:

- Clarity of the user requirements

- Familiarity with the base technology

- System complexity

- Need for system reliability

- Time pressures &

- Need to see progress on the time schedule.

- What are the major roles played by a systems analyst on a project team?

A System Analysts role is to:

- Identifying how technology can improve business processes

- Designing the new business processes

- Designing the information system

- Ensuring that the system conforms to information systems standards

- Compare and contrast the role of a systems analyst, business analyst, and infrastructure analyst.

These three roles emphasize different perspectives on the system. The business analyst represents the sponsor/users interests, while the systems analyst knows how to apply IS to support business needs. Together, the systems analyst and the business analyst can design a system that conforms to the IS standards while adding value to the business. The infrastructure analyst has more technical knowledge and provides the team with technical constraints, or identifies infrastructure changes that the new system will require.

System Analyst:  A System Analysts role is to:

- Identifying how technology can improve business processes

- Designing the new business processes

- Designing the information system

- Ensuring that the system conforms to information systems standards

Business Analyst:  A Business Analyst’s role is to:

- Analyzing the key business aspects of the system

- Identifying how the system will provide business value

- Designing the new business processes and policies

Infrastructure Analyst:  The Infrastructure Analyst’s role is to:

- Ensuring the system conforms to infrastructure standards

- Identifying infrastructure changes needed to support the system

- What is the difference between classes and objects?

A class is the general template we use to define and create specific instances, or objects. Every object is associated with a class. An object is an instantiation of a class, which means an object has state, but not a class.

- What are methods and messages?

Methods implement an object’s behavior. A method is nothing more than an action that an object can perform. A message is essentially a function or procedure call from one object to another object.

- Why are encapsulation and information hiding important characteristics of object-oriented systems?

In object-oriented systems, combining encapsulation with the information-hiding principle suggests that the information-hiding principle be applied to objects instead of merely applying it to functions or processes. As such, objects are treated like black boxes. The fact that we can use an object by calling methods is the key to reusability because it shields the internal workings of the object from changes in the outside system, and it keeps the system from being affected when changes are made to an object.

- What is meant by polymorphism when applied to object oriented systems?

Polymorphism means that the same message can be interpreted differently by different classes of objects. For example, inserting a patient means something different than inserting an appointment.

- Compare and contrast dynamic and static binding.

Dynamic, or late, binding is a technique that delays typing the object until run-time. As such, the specific method that is actually called is not chosen by the object-oriented system until the system is running. This is in contrast to static binding. In a statically bound system, the type of object is determined at compile time. Therefore, the developer has to choose which method should be called instead of allowing the system to do it.

- What is a use case?

A use case is a description of a system’s behavior as it responds to stimuli from its environment. These stimuli come from the various users of the system as well as from external systems. The use cases are used to identify and to communicate the requirements for the system to the programmers who must write the system.

A use case diagram is a type of behavioral diagram that is part of the Unified Modeling Language (UML) and that graphically depicts a use case or a collection of use cases.

- What is meant by use-case driven?

Use-case driven means that use cases are the primary modeling tools defining the behavior of the system.

- What is the Unified Modeling Language?

The Unified Modeling Language (UML) is a standard set of diagramming techniques. The objective of UML is to provide a common vocabulary of object-oriented terms and diagramming techniques rich enough to model any systems development project from analysis through implementation.

- Who is the Object Management Group?

The Object Management Group is a consortium of organizations whose purpose it is to set standards for object-oriented systems. The OMG is the group that ratified the UML as an industry standard.

- What is the primary purpose of structure diagrams? Give some examples of structure diagrams.

Structure diagrams provide a way to represent the data and static relationships in an information system. The structure diagrams include class, object, package, deployment, component, and composite structure diagrams.

- For what are behavior diagrams used? Give some examples of behavior diagrams.

Behavior diagrams provide the analyst with a way to depict the dynamic relationships among the instances or objects that represent the business information system. They also allow the modeling of the dynamic behavior of individual objects throughout their lifetime. The behavior diagrams support the analyst in modeling the functional requirements of an evolving information system. The behavior modeling diagrams include activity, sequence, communication, interaction overview, timing, behavior state machine, protocol state machine, and use-case diagrams.

- Why is it important for an OOSAD approach to be architecture centric?

A development methodology is said to be architecture centric if the architecture is the main artifact upon which the design and implementation of the system is built. In other words, first the developers decide upon a framework and then the system is built around and upon it. The architecture becomes both an enabler and a constraint on how the system is developed.

It is important of an OOSAD approach to be architecture centric because this approach allows the development team to iterate repeatedly without undermining the stability of the system’s core. If the architecture were to be revisited and modified over time, then there would be a very good chance that support to some (or most) system components would eventually be compromised.

- What does it mean for an OOSAD approach to be incremental and iterative?

Iterative and incremental development means that the system undergoes continuous testing and refinement throughout the life of the project. As each increment and iteration is completed, a more complete representation of the user’s real functional requirements is uncovered.

- What are the phases and workflows of the Unified Process?

The phases of the Unified Process are:

  - Inception: a business case is made for the proposed system.

  - Elaboration: requirements are determined and the system is designed.

  - Construction: focuses heavily on programming the evolving information system.

  - Transition: addresses aspects typically associated with the implementation phase of a traditional SDLC approach

The workflows of the Unified Process are:

      - Engineering Workflows

        - Business Modeling Workflow

        - Requirements Workflow

        - Analysis Workflow

        - Design Workflow

        - Implementation Workflow

        - Testing Workflow

        - Deployment Workflow

      - Supporting Workflows

        - Project Management Workflow

        - Configuration and Change Management Workflow

        - Environment Workflow

- Compare the phases of the Unified Process with the phases of the waterfall model.

The Inception phase of the Unified Process is similar to the Planning phase of the Waterfall methodology.

The Elaboration phase of the Unified Process encompasses most of the activities in both the Analysis and Design phases of the Waterfall methodology.

The Construction and Transition phases of the Unified Process together comprise the set of activities normally performed during the Implementation phase of the Waterfall methodology.

- Which phase in the SDLC is most important and why?

All systems development projects follow essentially the same fundamental process called the system development life cycle (SDLC). The planning phase in SDLC is the most important phase because during this phase the project team identifies the business value of the system, conducts a feasibility analysis, and plans the project. This phase is the fundamental process of understanding why an information system should be built and determining how the project team will go about building it.

- Describe the major elements and issues with an object-oriented approach to developing information systems.

Object-oriented systems analysis and design (OOSAD) is most associated with a phased development RAD-based methodology, where the time spent in each phase is very short. OOSAD uses a use-case-driven, architecture-centric, iterative, and incremental information systems development approach. It supports three different views of the evolving system: functional, static, and dynamic. OOSAD allows the analyst to decompose complex problems into smaller, more manageable components using a commonly accepted set of notations. Additionally, object-oriented systems analysis and design allows the analyst to interact with the user with objects from the user’s environment instead of a set of separate processes and data.