CHAPTER 02 -- YOUR TURN

  - Identify Tangible and Intangible Value

- What kinds of things does Dominion Virginia Power do that require it to know power pole locations? How often does it do these things? Who benefits if the company can locate power poles faster?

Power companies routinely inspect and maintain light poles throughout their area of operations. Even a small company will have a service area of thousands of square miles encompassing hundreds of thousands of power poles, so the scope of this effort is enormous. Every day, thousands of power poles are typically serviced or inspected. If the company can locate each pole faster, maintenance costs will decrease, which drives costs down and profits up. Everyone benefits.

- Based on your answers to question 1, describe three tangible benefits that the company can receive from its new computer system. How can these be quantified?

  - Increased productivity: Maintenance workers will spend less time sifting through maps and records, so they’ll service more poles in less time. To quantify this benefit, document the amount of time currently spent in locating poles and compare it with the new times allowed by the system.

  - Decreased downtime: When a pole fails, it will be easier to locate, which drives down the response time of maintenance crews. To quantify this benefit, use the percentage of increased productivity calculated above and multiply it by the number of pole outages during a well-documented period.

  - Reduced failures: Since the poles can get inspected at less frequent intervals, impending failures can be detected before they cause service interruptions. This benefit can be quantified by calculating the expected failure rates and then showing that a greater percentage of poles will be inspected in time.

- Based on your answers to question 1, describe three intangible benefits that the company can receive from its new computer system. How can these be quantified?

  - Improved employee satisfaction: Since the maintenance workers will spend less time looking through maps and records and more time doing their jobs, they will be more satisfied in their jobs. Quantify this through employee and/or supervisor interviews or surveys.

  - Improved customer satisfaction: If the system reduces failures and downtime, the customers will feel more satisfied with the service received, which can be quantified by monitoring the number of complaints.

  - Better supplier relations: More maintenance will be scheduled and not reactive. The suppliers will be able to better forecast the power company’s needs, which can be verified by comparing the change in emergency purchases.

  - Create a System Request

Create a system request that you could give to the administration that explains the sponsor, business need, business requirements, and potential value of the project. Include any constraints or issues that should be considered.

System Request—Online Admissions system

Project Sponsor:	Barbara Sarver, Vice-Dean for Admissions

Business Need:	This project has been initiated to streamline the admissions process and to reach new candidates on the Internet.

Business Requirements:

Using the Web, candidates should be able to apply for admissions, and track the status of their application. They should be able to securely provide all the information required by the university, and receive notifications as their admissions packet is reviewed and a decision is made by the admissions committee.  The functionality of the system is listed below:

- Fill out forms providing all candidate information required for admission

- Allow recommenders to provide input on their perceptions of the candidate

- Maintain a paperless file on each candidate

- Interface with applicable external systems such as the Educational Testing Service (ETS) in order to import standardized test scores

- Allow admissions personnel to access all candidates’ information

- Provide messages to the candidate and to admissions personnel as the candidate’s file status changes

Business Value:

We expect the number of applicants to increase as a result of a wider scope of potential students who can apply and track their application status through the new Internet presence.  We expect the number of top-notch applicants who choose to accept our offer of admission to increase, because we will provide a better and faster admissions experience than many other colleges they may consider.  We also expect the costs of our admissions process to be reduced as we automate processes that are currently manual, slow and labor-intensive.

Conservative estimates of tangible value to the university includes:

- $50,000 reduction in payroll through the elimination of an admissions specialist

- 10% increase in the number of top-notch candidates who accept offers of admission

- 25% increase in the number of applicants.

# Special Issues or Constraints

- The elimination of the admissions specialist position will be coordinated with the expected retirement of the current employee to minimize personnel turbulence.

- The system must provide applicant data confidentiality, integrity and non-repudiation.

  - Create a Feasibility Analysis

- List three things that influence the technical feasibility of the system.

  - Familiarity with Application: Less familiarity generates more risk

  - Familiarity with Technology: Less familiarity generates more risk

  - Project Size: Large projects have more risk

  - Compatibility: The harder it is to integrate the system with the company’s existing technology, the higher the risk

- List three things that influence the economic feasibility of the system.

  - Development costs

  - Annual operating costs

  - Annual benefits (cost savings and revenues)

  - Intangible costs and benefits

- List three things that influence the organizational feasibility of the system.

  - Project champion(s)

  - Senior management

  - Users

  - Other stakeholders

  - Is the project strategically aligned with the business?

- How can you learn more about the issues that affect the three kinds of feasibility?

The best way is through effective, honest communication with all stakeholders. Most of the information about the issues that affect the feasibility of a proposed system is easily obtainable from these individuals. The key challenges to obtaining this information are typical organizational behavior issues such as employee responsiveness, competition for limited resources (e.g. “turf wars”), job security, and personality conflicts. These challenges can be offset with some fore-thought and good leadership and interpersonal skills.

  - To Select or Not to Select

Describe a scenario in which a project may be very attractive at the project level but not at the organization level.

A very good example of a system that never took off is the digital stethoscope. As technology advances allowed such a device to clearly outperform the mechanical counterpart, some companies attempted to market the product. They found, however, that more than just a tool, the traditional stethoscope is a status symbol within the medical community. Doctors and nurses refused to adopt the new product despite its superior performance for organizational reasons.

Another scenario is a project that is inconsistent with the strategic direction of the organization. For example, if the system will revolutionize the sales of widgets at Acme Corporation, but that company is moving away from manufacturing and into services, then the project would make no sense.

  - Project Selection

- What are three costs, benefits, risks, and intangibles associated with each project?

There are only two projects described in the exercise, since the first option is “do nothing.”

Second option: develop a data-mining program

- Costs:

  - Development team salaries

  - User training

  - Integration testing costs (to integrate with CICS)

- Benefits:

  - Small scope implies simplicity and low risk

  - Short-duration project based on limited scope

  - Access to data in real-time

- Risks:

  - Integration with CICS could induce failures in it

  - Small scope could mean little oversight, resulting in logic errors that are hard to detect and that yield erroneous data to the users.

  - Response time could be poor if many instances of the program are running simultaneously

- Intangibles:

  - Proficiency of the development team (assumed to be in-house)

  - Added load on the CICS server

  - Maintenance issues

Third option: develop a decision-support system

- Costs:

  - Development team salaries

  - User training

  - Hardware and software

- Benefits:

  - Use of replicated data implies reduced risk on production systems

  - Dedicated resources (hardware, software) could mean better performance

  - Richer feature-set than any other option

- Risks:

  - Large scope increases probability of failure, delays, and overruns

  - Decisions based on archived data and not real-time

  - User acceptance

- Intangibles:

  - Reliability of the development team (assumed to be outsourced)

  - Effectiveness of the interface for processing relational queries

  - Scope of the data on the data mart

- Based on your answer to question 1, which project would you choose?

This is a limited-scope effort to determine the effectiveness of one particular plan. The best return on investment is probably achieved through the second option.

  - Project Estimation

(Student responses will vary.) A good technique to share with the students is for them to list out all the fields they would need to fill in for each of the input forms and to similarly list all the information items they’d like to get from the system. Then, they can take a different color pen and label each field simple, medium, or complex. They can then take this and use it fill out the worksheet before doing all the follow-on calculations.

  - Staffing Plan

(Student responses will vary.) Some students will say that they can handle such a small project all by themselves. They should be encouraged to address the reason for their decision given that they were not given any constraints on the number of people (i.e. free help).

- What roles will be needed to develop the project? List them and write short descriptions for each of these roles, almost as if you had to advertise the positions in a newspaper.

At a minimum, the roles will include project manager, systems analyst and programmer. Depending on the number of people involved, this list may extend to include functional and technical leads. They key is that the students identify the critical skills and responsibilities of each.

- Which roles will each classmate perform? Will some people perform multiple roles?

The smaller the team size, the more likely it will be that some will have to perform multiple roles. Be that as it may, the key point in this part of the exercise if for the students to identify what makes them assign the roles as they did. If some people will perform multiple roles, will this lead to some doing more work than others? What potential conflicts could arise from this?

- What will the reporting structure be for the project?

The basic structure will be that of figure 3-16, though more (or less) levels may be appropriate. Students should justify their decisions based on leadership skills.

  - Project Charter

Develop a project charter that lists five rules that all team members will need to follow. How might these rules help avoid potential team conflict?

(Student responses will vary.) A good exercise to conduct at this point is to have each team write their five rules on the board and engage the entire class in a discussion of which rules they prefer and how they could help improve project team performance. Allow the students time to write down the best ones (from across all teams) to use in their own future projects.

  - Computer-Aided Software Engineering Tool Analysis

Would you classify the CASE as upper CASE, lower CASE, or I-CASE? Why?

(Student responses will vary.) The important issue is for the students to be able to differentiate the tools based on their scope and correctly allocate them to one of the three categories given. A comprehensive (if somewhat dated) list of CASE tools can be found at http://www.unl.csi.cuny.edu/faqs/software-enginering/tools.html.